## Slide 1: LiDAR Update
Tom Morey
Kansas Department of Agriculture
January 13, 2017

## Slide 3: Project Update
Cheney and SW KS
  Delivered to QA Vendor
  Hydroflattening issues identified
  Will be addressed and resent after delivery of NW data
NW KS data being delivered next week
  Problems with size of this data in DEM and DSM creation
  ~12,000 miles.
  Ran over the holiday week and only 50% complete

## Slide 4: 2017 Project

## Slide 5: 2017 Project
Three Project areas
  RP, WS, CD, CY
  Lyon Chase
  Johnson
  Sedgwick , Andover ???
Funding
  NRCS, GIS Policy Board, Johnson County
  Application to USGS

## Slide 6: Status Map

## Slide 7: QUESTIONS?