## Slide 1: GIS Policy Board LiDAR Update
8-16-2018
Tara Lanzrath, CFM

## Slide 2: 2017 Project update
The final data was delivered to DASC and received on July 2, 2018.

## Slide 4: 2018 Project Update
Acquisition stopped in May and will resume in the winter.
Kickoff meeting was held July 20, 2018 with the USGS. Still in coordination with Atlantic/USGS on delivery schedule for 2018 acquisition QA/QC review –
  Review is expected to start in December 2018.
  Atlantic has sent a delivery block schedule for review.
47,442 square miles of hydro-enforced DEM within this agreement.
We submitted the FEMA grant application Friday, August 10. This included funding for hydro-enforcement of an additional roughly 35,400 square miles.

## Slide 5: 2018 Acquisition Status ArcGIS Online
Survey Crew has stopped until winter, but they are currently at 88.9% complete

## Slide 6: FY18 Draft Delivery Blocks and Priority Areas